# Test Execution / Completion Report

## 1. Report Information

| Field | Value |
| --- | --- |
| Project Name | Automation Exercise E-commerce Platform |
| Project Version | v1.0 |
| Test Cycle | Sprint 1-4 (Full Project Cycle) |
| Reporting Date | November 14, 2025 |
| Prepared By | CAI3_SWD6_G5_Team4 |
| QA Team | Abanob Youssef, Ahmed Ayman, Abdallah Sameer |
| Reference Documents | Test Plan v1.0, Project Roadmap, Traceability Matrix |

## 2. Objectives of Testing

### Primary Testing Goals

- ✅ Validate end-to-end e-commerce functionality from product discovery to order completion

- ✅ Ensure API reliability and data integrity across all integrated systems

- ✅ Verify database operations maintain consistency and accuracy

- ✅ Establish automated regression suite for continuous validation

- ✅ Confirm cross-browser compatibility and responsive design

- ✅ Validate user acceptance criteria for production readiness

## 3. Test Scope

### ✅ In-Scope Features

| Module | Features Tested | Coverage Details |
| --- | --- | --- |
| User Authentication | Registration, Login, Logout, Session Management | 100% requirement coverage |
| Product Catalog | Browsing, Search, Categories, Product Details | All product types and categories |
| Cart Management | Add/Remove items, Quantity updates, Price calculation | Core cart operations |
| Checkout Process | Address management, Order review, Payment integration | Complete checkout workflow |
| Payment System | Card validation, Transaction processing, Error handling | Payment gateway integration |
| Order Management | Confirmation, Invoice generation, Order history | Post-purchase workflows |
| Contact System | Form submission, Validation, File upload | Customer support channels |
| API Endpoints | 14 REST APIs covering all business functions | Full API test coverage |
| Database Operations | User accounts, orders, cart, product data | Data integrity validation |

### ❌ Out-of-Scope Items

- Performance and Load Testing (Scheduled for next phase)

- Security Penetration Testing

- Mobile Application Testing

- Localization and Internationalization

- Third-party Payment Gateway Integration (beyond UI validation)

## 4. Test Types Executed

### 4.1 UI Functional Testing

- Manual test execution of complete user workflows

- Cross-browser coverage: Chrome 142, Firefox 120, Edge 127

- Device testing: Windows desktop, Android mobile (responsive)

- Workflows covered: Registration → Login → Browse → Cart → Checkout → Payment → Confirmation

### 4.2 API Testing

- Endpoints tested: 14 REST APIs

- Positive scenarios: Valid requests, successful responses

- Negative scenarios: Invalid data, error handling, edge cases

- Response validation: Status codes, JSON schema, payload accuracy

- Tools used: Postman collections with 96 test cases

### 4.3 Database Testing

- SQL queries executed: 8 validation queries

- Data integrity checks: User accounts, orders, cart synchronization

- Consistency validation: UI-API-DB data alignment

- Tools used: MySQL Workbench, custom SQL scripts

### 4.5 Exploratory Testing

- Sessions conducted: 5 unstructured testing sessions

- Focus areas: Usability, edge cases, error recovery

- Findings: 3 additional defects uncovered beyond scripted tests

## 5. Test Environment

| Environment Component | Specification |
| --- | --- |
| Application URL | https://automationexercise.com/ |
| API Base URL | https://automationexercise.com/api/ |
| Database | MySQL |
| Operating Systems | Windows 10/11, Android 12+ |
| Browsers | Chrome 142, Firefox 120, Edge 127 |
| Testing Tools | Postman v10.0, Selenium WebDriver 4.15, TestNG 7.8 |
| Test Management | Jira Cloud, Excel test cases |
| Version Control | Git, GitHub repository |

## 6. Test Execution Summary

### 6.1 Overall Execution Metrics

| Test Type | Designed | Executed | Passed | Failed | Blocked | Pass % |
| --- | --- | --- | --- | --- | --- | --- |
| UI Functional | 75 | 75 | 65 | 10 | 0 | 86.7% |
| API Testing | 96 | 96 | 96 | 0 | 0 | 100% |
| Database | 8 | 8 | 8 | 0 | 0 | 100% |
| Total | 179 | 179 | 169 | 10 | 0 | 94.4% |

*Automation pass rate based on executed scripts only

### 6.2 Sprint-wise Execution Progress

| Sprint | Duration | Focus Area | Tests Executed | Pass Rate | Key Outcomes |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Nov 1-14 | Planning | 0 | N/A | Foundation established |
| Sprint 2 | Nov 15-28 | Test Design | 171 designed | 100% | Comprehensive test suite created |
| Sprint 3 | Nov 29-Dec 12 | Initial Execution | 179 | 88% | Major functionality validated |
| Sprint 4 | Dec 13-26 | Regression | 45 | 76% | Critical issues identified |

### 6.3 Module-wise Coverage

| Module | Test Cases | Passed | Failed | Coverage % |
| --- | --- | --- | --- | --- |
| User Authentication | 21 | 21 | 0 | 100% |
| Product Catalog | 15 | 15 | 0 | 100% |
| Cart Management | 8 | 6 | 2 | 75% |
| Checkout Process | 13 | 11 | 2 | 84.6% |
| Payment System | 7 | 3 | 4 | 42.9% |
| Order Management | 4 | 4 | 0 | 100% |
| Contact System | 14 | 10 | 4 | 71.4% |
| API Services | 96 | 96 | 0 | 100% |

## 7. Defects / Bug Summary

### 7.1 Defect Distribution by Severity

| Severity | Total | Open | Fixed | Verified | Deferred |
| --- | --- | --- | --- | --- | --- |
| Critical | 8 | 6 | 2 | 2 | 0 |
| High | 10 | 8 | 2 | 2 | 0 |
| Medium | 5 | 3 | 2 | 2 | 0 |
| Low | 0 | 0 | 0 | 0 | 0 |
| Total | 23 | 17 | 6 | 6 | 0 |

### 7.2 Critical Open Issues

| Bug ID | Module | Title | Impact | Status |
| --- | --- | --- | --- | --- |
| BUG_5 | Payment | Payment system accepts invalid card numbers | Critical - Security | Open |
| BUG_6 | Payment | Payment system accepts invalid name on card | Critical - Security | Open |
| BUG_7 | Payment | Payment system accepts invalid CVC | Critical - Security | Open |
| BUG_8 | Payment | Payment system accepts invalid expiration date | Critical - Security | Open |
| BUG_2 | Cart | Quantity field not editable in shopping cart | Critical - Functionality | Open |
| BUG_3 | Checkout | Quantity field not editable in checkout summary | Critical - Functionality | Open |

### 7.3 Defect Trend Analysis

- Defect Density: 12.8% (23 defects / 179 test cases)

- Critical Defect Ratio: 34.8% (8 of 23 defects)

## 8. Risks & Mitigation

### 8.1 Identified Risks

| Risk Description | Impact | Probability | Current Status | Mitigation Actions |
| --- | --- | --- | --- | --- |
| Payment validation security flaws | Critical | High | Unresolved | Immediate development focus, security review required |
| Core cart functionality broken | High | Medium | Unresolved | Code review and hotfix deployment needed |
| API Content-Type inconsistencies | Medium | High | Partially resolved | Backend configuration updates in progress |
| Automation coverage gaps | Medium | Medium | Being addressed | Prioritizing critical path automation |
| Cross-browser compatibility | Low | Low | Monitored | Ongoing validation across supported browsers |

### 8.2 Risk Assessment Summary

- High Risk Items: 2 (Payment security, Cart functionality)

- Medium Risk Items: 2 (API headers, Automation coverage)

- Low Risk Items: 1 (Browser compatibility)

- Overall Risk Level: HIGH

## 9. Detailed Test Case Execution

Note: Complete test case execution details are available in the attached test case spreadsheet. Below is a summary of key execution patterns.

### 9.1 Test Execution Patterns

| Test Category | Total Cases | Execution Time | Average Duration | Success Patterns |
| --- | --- | --- | --- | --- |
| UI Functional | 75 | 18.5 hours | 15 minutes | 86.7% success rate |
| API Testing | 96 | 4.2 hours | 2.6 minutes | 100% success rate |
| Database | 8 | 1.1 hours | 8 minutes | 100% success rate |
| Automation | 45 | 2.8 hours | 3.7 minutes | 100% success rate |

### 9.2 Failed Test Case Analysis

| Test ID | Module | Failure Reason | Impact | Bug Reference |
| --- | --- | --- | --- | --- |
| TC_07 | Cart | Quantity field not editable | High | BUG_2 |
| TC_15 | Checkout | Quantity field not editable | High | BUG_3 |
| TC_31 | Payment | Invalid card accepted | Critical | BUG_5 |
| TC_32 | Payment | Invalid name accepted | Critical | BUG_6 |
| TC_33 | Payment | Invalid CVC accepted | Critical | BUG_7 |
| TC_34 | Payment | Invalid expiration accepted | Critical | BUG_8 |

Complete test case execution details with steps, expected results, and actual results are available in the attached Excel file.

## 10. Overall Product Quality Assessment

### 10.1 Quality Rating: 6.5/10

### 10.2 Strengths

- ✅ API Layer: 100% reliability with comprehensive test coverage

- ✅ Database Operations: Full data integrity maintained across transactions

- ✅ User Authentication: Robust registration and login functionality

- ✅ Product Management: Stable catalog browsing and search capabilities

- ✅ Test Automation: Solid foundation with 45 reusable scripts

- ✅ Cross-Browser Compatibility: Consistent performance across browsers

### 10.3 Concerns

- ⚠️ Payment Security: Critical validation flaws present significant risk

- ⚠️ Core Functionality: Quantity management broken in essential workflows

- ⚠️ User Experience: Multiple workflow interruptions affecting customer journey

- ⚠️ Form Validation: Inconsistent validation in contact and signup forms

- ⚠️ Automation Coverage: Gaps in critical business path validation

### 10.4 Coverage Assessment

- Critical Workflows: 85% covered (payment security gaps)

- UI Functionality: 87% stable

- API Reliability: 100% stable

- Database Integrity: 100% stable

- Automation Effectiveness: 60% coverage of critical paths

## 11. Release Recommendation

### ❌ NO-GO FOR RELEASE

### 11.1 Rationale for No-Go Decision

- Critical Security Vulnerabilities: Payment system lacks basic validation, posing significant financial and security risks

- Core Business Functionality Compromised: Essential e-commerce features (quantity management) non-functional

- Multiple Blocking Defects: 17 open defects with 6 critical issues preventing essential workflows

- Insufficient Test Coverage: Key acceptance criteria not fully validated

- High Risk Assessment: Overall risk level remains HIGH

### 11.2 Pre-requisites for Release Approval

#### Immediate Actions Required:

- Resolve all critical payment validation defects (BUG_5 to BUG_8)

- Fix quantity management issues in cart and checkout (BUG_2, BUG_3)

- Conduct security review of payment processing

- Address form validation inconsistencies

#### Validation Requirements:

- Successful regression testing of all fixed critical issues

- Achieve 95%+ pass rate across all test types

- Zero critical defects remaining open

- Automation coverage of ≥70% for critical paths

- Security validation of payment system

#### Documentation Updates:

- Updated test cases for fixed functionality

- Revised automation scripts for regression suite

- Updated user documentation reflecting changes

- Security compliance documentation

## 12. Attachments

The following documents are attached to this report:

- Automation_Exercise_Test_Cases.xlsx - Complete test case repository with execution results

- Bug_Reports_Export.xlsx - Detailed defect tracking and status

- API_Test_Collection.postman_collection.json - Postman API test suite

- Test_Roadmap_and_Sprint_Summary.xlsx - Project timeline and progress tracking

- Automation_Execution_Report.html - Automated test results and logs

- Traceability_Matrix.xlsx - Requirements to test cases mapping

- Database_Test_Queries.sql - SQL validation scripts

- Test_Plan_G4.docx - Original test planning document

Prepared by:
CAI3_SWD6_G5_Team4
Date: November 14, 2025